# Migration Readiness — Customer Recommendations

Prepared by: InfoMagnus
Migration Type: GitLab → GitHub Enterprise Cloud with Enterprise Managed Users (GHEC EMU)

## 1. Overview

Migrating from GitLab to GitHub Enterprise Cloud is not just moving repositories — it is relocating your entire development platform: code, history, teams, permissions, CI/CD pipelines, secrets, and developer workflows.

This document outlines the key challenges organizations face during migration and our recommendations to ensure a smooth, zero-disruption transition.

## 2. Infrastructure Requirements

### Linux Jump Server (Mandatory)

All migration operations run from a dedicated Linux jump server inside your network. The migration toolkit requires a native GitBash / Linux environment.

What you need to provide:

| Requirement | Details |
| --- | --- |
| Operating System | Ubuntu 24.04 LTS or 22.04 LTS (64-bit) |
| CPU / RAM | 4 vCPU / 16 GB (standard), 8 vCPU / 32 GB (large engagements) |
| Disk | 120 GB SSD minimum, with at least 300 GB free |
| Network | Outbound HTTPS (443) to GitHub APIs, PyPI |
| SSH Access | Port 22 open from VDI or InfoMagnus VPN IPs |
| User Account | Dedicated non-root migration user (e.g., migration) |
| Docker Desktop | Minimum 8 GB RAM allocated to Docker, 50 GB disk space for images/containers. |

### Network and Firewall Requirements

The jump server must have outbound HTTPS (port 443) access to the following endpoints:

| Endpoint | Purpose |
| --- | --- |
| api.github.com | GitHub REST and GraphQL API (target) |
| github.com | Git operations on target |
| uploads.github.com | Release asset uploads |
| codeload.github.com | Code archive downloads |
| *.blob.core.windows.net | Azure Blob Storage — GEI uses this for temporary migration archives |
| pypi.org / files.pythonhosted.org | Python package installation for toolkit dependencies |

If your network uses an HTTP proxy or has egress filtering, these endpoints must be whitelisted before migration begins.

### IP Allow Lists

If your target GHEC EMU enterprise has an IP allow list enabled, the jump server's public IP address must be added to the allow list. Otherwise, all API calls and git operations from the jump server will be blocked.

IP allowlisting is required for migration:

• GitLab side: If your GitLab instance has IP restrictions, add GitHub Enterprise Importer IP ranges to allow GitHub to fetch repository data from GitLab during migration

• GitHub Actions: Add GitHub Actions IP ranges if workflows need to run from GitHub-hosted runners

GitHub publishes their IP ranges at:  https://api.github.com/meta (includes Actions, Importer, and API endpoints)

If your organization requires VDI-controlled access:

- Provide a Windows VDI for browser-based tasks (GitHub UI, Teams, email)

- Provide a Linux jump server accessible via SSH from the VDI

- The migration team SSHs from the VDI into the jump server to run all operations

- Add VDI IP range to both GitLab and GitHub allow lists

## 3. Access Requirements

The migration operator requires Org Owner access on both source and target organizations. This is not negotiable — the Migrator role covers only the export/import step and cannot perform pre-migration inventory or post-migration configuration.

### Personal Access Tokens (PATs)

| Token | Org | Scopes Required |
| --- | --- | --- |
| Source PAT | Source Gitlab Org | read_user, read_repository, read_api |
| Target PAT | Target GHEC EMU Org | repo, admin:org, workflow, delete_repo |

### Why Org Owner

| Phase | Task | Org Owner |
| --- | --- | --- |
| Pre-Migration | List all repos, pull team inventory, audit secrets | Can |
| Migration | Export and import repositories | Can |
| Post-Migration | Create teams, assign permissions, reclaim mannequins | Can |

## 4. Code Freeze and Re-Migration

Code Freeze During Each Wave

During the migration of each wave, a short code freeze on the affected source repos is recommended. This prevents new commits from being pushed to source after the migration export has started — which would result in those commits being missing from the target.

| Phase | Freeze Required? | Duration |
| --- | --- | --- |
| Dry run | No | N/A |
| Each repo wave (migration execution) | Yes — on the repos in that wave | Depends on repo sizes |
| Post-migration validation | No — source is already read-only | N/A |

Our toolkit sets source repos to read-only immediately after migration, so the freeze is automatically enforced from that point. The only gap is the short window between the GEI export snapshot and when read-only is applied.

Recommendation: Schedule each wave during low-activity hours. Notify affected teams to avoid pushing code during the migration window. For large repos, coordinate with the team lead on timing.

Re-Migration for Failed Repos

If a repo fails migration or migrates with issues: - The failed target repo is deleted - The repo is re-migrated from source - Our toolkit tracks migration status per repo and can re-run failed repos without affecting successful ones

## 5. Developer Communication and Cutover

Communication with the respective teams must be done well in advance to the production migration kick-off based on the wave planning that we do to ensure the preparedness of the team and ensure a smooth transition.

What Developers Need to Do After Their Repos Migrate

| Action | Command / Step |
| --- | --- |
| Update git remote | git remote set-url origin https://github.com/new-org/repo-name.git |
| Update IDE settings | Point GitHub integration to github.com instead of Gitlab URL |
| Update bookmarks | New repo URLs on gitlab.com |